Team Member 3 : Ardyanto

Construction Phase - Iteration 1

|  |  |
| --- | --- |
| Date | 14/02/2016 |
| Action | Member meeting about new assignment |
| Time Expected | 25 mins |
| Time Taken | 15 mins |
| Problems | Group members need to know new project details. |
| Solutions | Gave ideas of the assignment and new requirements to each group members. |

|  |  |
| --- | --- |
| Date | 14/02/2016 |
| Action | Assigned a new role in the assignment |
| Time Expected | 15 mins |
| Time Taken | 15 mins |
| Problems | New role for group members |
| Solutions | Receive new roles based on ability and preference. |

|  |  |
| --- | --- |
| Date | 14/02/2016 |
| Action | Reviewing new contents to put in the current assignment |
| Time Expected | 45 mins |
| Time Taken | 35 mins |
| Problems | Explanation on new assignment contents and what I need to do. |
| Solutions | * Create the 1st iteration of sequence diagram and deployment diagram |

Construction Phase - Iteration 2

|  |  |
| --- | --- |
| Date | 17/02/2016 |
| Action | Reviewing last assignment’s Activity Diagram with group members. |
| Time Expected | 25 mins |
| Time Taken | 15 mins |
| Problems | Missing some important activity diagram |
| Solutions | Add 2 activity diagram |

|  |  |
| --- | --- |
| Date | 17/02/2016 |
| Action | Reviewing Iteration 1 of Sequence Diagram |
| Time Expected | 25 mins |
| Time Taken | 30 mins |
| Problems | * Diagram need to be perfected * Lack of number |
| Solutions | * Discuss with group members about what is missing, and what need to be added. |

|  |  |
| --- | --- |
| Date | 17/02/2016 |
| Action | Reviewing Iteration 1 of Deployment Diagram |
| Time Expected | 30 mins |
| Time Taken | 30 mins |
| Problems | * Diagram need to be perfected |
| Solutions | * Discuss with group members about what is missing, and what need to be added. |

Transition Phase - Iteration 1

|  |  |
| --- | --- |
| Date | 19/02/2016 |
| Action | Create Iteration 2 of Sequence Diagrams |
| Time Expected | 1 hour |
| Time Taken | 1 hour |
| Problems | Missing things and unnecessary things in the sequence diagrams |
| Solutions | Add all missing things in the sequence diagram, and delete unnecessary things to perfect it. |

|  |  |
| --- | --- |
| Date | 19/02/2016 |
| Action | Create Iteration 2 of Deployment Diagram |
| Time Expected | 30 hour |
| Time Taken | 45 hour |
| Problems | Missing things and unnecessary things in the deployment diagrams |
| Solutions | Add all missing things in the deployment diagram, and delete unnecessary things to perfect it. |

|  |  |
| --- | --- |
| Date | 20/02/2016 |
| Action | Finalize Iteration 2 of Sequence Diagram |
| Time Expected | 30 mins |
| Time Taken | 20 mins |
| Problems | Check whether the sequence diagram is good enough |
| Solutions | Come to a conclusion with group members |

|  |  |
| --- | --- |
| Date | 20/02/2016 |
| Action | Finalize Iteration 2 of Deployment Diagram |
| Time Expected | 30 mins |
| Time Taken | 20 mins |
| Problems | Check whether the deployment diagram is good enough |
| Solutions | Come to a conclusion with group members |

Transition Phase – Iteration 2

|  |  |
| --- | --- |
| Date | 24/02/2016 |
| Action | Create a product demonstration document |
| Time Expected | 1 hour 30 minutes |
| Time Taken | 1 hour |
| Problems | Need to create product demonstration document. |
| Solutions | Create a product demo document. |