Team Member 1 : Nguyen Duc Anh

Inception Phase - Iteration 1

|  |  |
| --- | --- |
| Date | 16/01/2016 |
| Action | Gathered together a group of four skilled individuals. |
| Time Expected | 1 hour |
| Time Taken | 1 hour |
| Problems | Assigning role, works, artefacts to everybody |
| Solutions | Assigned role and update works on Group meeting report |

|  |  |
| --- | --- |
| Date | 16/01/2016 |
| Action | Discuss vision and project overview with group |
| Time Expected | 1 hour |
| Time Taken | 45 mins |
| Problems | Vision and project overview |
| Solutions | Discussing the solution with everyone and come up with the final version |

|  |  |
| --- | --- |
| Date | 24/01/2016 |
| Action | Made the first class diagram |
| Time Expected | 1 hour |
| Time Taken | 45 mins |
| Problems | Class Diagram making |
| Solutions | Come up with the first version of Class Diagram |

Elaboration Phase - Iteration 1

|  |  |
| --- | --- |
| Date | 30/01/2016 |
| Action | Reviewing use case diagram with groups |
| Time Expected | 30 mins |
| Time Taken | 20 mins |
| Problems | It’s not as detailed because it’s the first version |
| Solutions | Discussing the solution with everyone and give opinion |

|  |  |
| --- | --- |
| Date | 30/01/2016 |
| Action | Reviewing activity diagram with groups |
| Time Expected | 30 mins |
| Time Taken | 40 mins |
| Problems | It’s not as detailed because it’s the first version, the diagram is lacking accuracy |
| Solutions | Discussing the solution with everyone and give opinion |

|  |  |
| --- | --- |
| Date | 30/01/2016 |
| Action | Reviewing class diagram with groups |
| Time Expected | 30 mins |
| Time Taken | 20 mins |
| Problems | The class still lack some necessary objects |
| Solutions | Discussing the solution with everyone and and give opinion |

|  |  |
| --- | --- |
| Date | 30/01/2016 |
| Action | Make and reviewing first version of component diagram |
| Time Expected | 40 mins |
| Time Taken | 50 mins |
| Problems | Making the component diagram |
| Solutions | Discussing the solution with everyone and and give opinion |

|  |  |
| --- | --- |
| Date | 30/01/2016 |
| Action | Having trouble to identify sub classes, finding solution |
| Time Expected | 1 hours |
| Time Taken | 30 mins |
| Problems | Vision and project overview |
| Solutions | Discussing the solution with everyone and come up with the final version |

Elaboration Phase - Iteration 2

|  |  |
| --- | --- |
| Date | 10/02/2016 |
| Action | Finalize all the diagram |
| Time Expected | 1 hour 30 mins |
| Time Taken | 2 hours |
| Problems | Discuss about the 2nd version of all diagrams |
| Solutions | Discussing the solution with everyone and come up with the final version |

|  |  |
| --- | --- |
| Date | 10/02/2016 |
| Action | Finalize all the SRS and report |
| Time Expected | 1 hour |
| Time Taken | 40 mins |
| Problems | Finalizing the report and SRS document |
| Solutions | Discussing the solution with everyone and come up with the final version |