Team Member 2 : William Wunady

Inception Phase - Iteration 1

|  |  |
| --- | --- |
| Date | 16/01/2016 |
| Action | Answering group leader’s call for meeting. |
| Time Expected | 1 hour |
| Time Taken | 1 hour |
| Problems | Role assignment by group leader |
| Solutions | Assigned role and update works on Group meeting report |

|  |  |
| --- | --- |
| Date | 16/01/2016 |
| Action | Discuss the layout of the project with the other team members. |
| Time Expected | 1 hour |
| Time Taken | 45 mins |
| Problems | Need to enlighten self on the details and layout of the project. |
| Solutions | Discussing the details and layout of the project with the rest of the group. |

|  |  |
| --- | --- |
| Date | 16/01/2016 |
| Action | Assemble a documentation of the group meeting. |
| Time Expected | 1 hour |
| Time Taken | 45 mins |
| Problems | Group meeting has be to documented. |
| Solutions | Documenting the rundown of the group meeting. |

|  |  |
| --- | --- |
| Date | 24/01/2016 |
| Action | Made the first class diagram |
| Time Expected | 1 hour |
| Time Taken | 45 mins |
| Problems | Class Diagram making |
| Solutions | Come up with the first version of Class Diagram |

Elaboration Phase - Iteration 1

|  |  |
| --- | --- |
| Date | 26/01/2016 |
| Action | Making the Requirements List |
| Time Expected | 120 mins |
| Time Taken | 105 mins |
| Problems | It’s still quite barebones, need to discuss with group. |
| Solutions | Wait until meeting 2 to re-evaluate. |

|  |  |
| --- | --- |
| Date | 30/01/2016 |
| Action | Reviewing use case diagram with groups |
| Time Expected | 30 mins |
| Time Taken | 20 mins |
| Problems | A lot of details still need to be ironed out. |
| Solutions | Discuss the solution, narrow down the scope, etc. |

|  |  |
| --- | --- |
| Date | 30/01/2016 |
| Action | Reviewing activity diagram with groups |
| Time Expected | 30 mins |
| Time Taken | 40 mins |
| Problems | Diagram is lacking in accuracy. |
| Solutions | Discuss the solution, remove/change the inaccuracies, etc. |

|  |  |
| --- | --- |
| Date | 30/01/2016 |
| Action | Reviewing the Requirements List |
| Time Expected | 45 mins |
| Time Taken | 30 mins |
| Problems | Improving on the barebones requirement list. |
| Solutions | Breaking down each of the use cases and use it to make the requirement list better. |

Elaboration Phase - Iteration 2

|  |  |
| --- | --- |
| Date | 01/02/2016 |
| Action | Making the SRS |
| Time Expected | 1-2 days |
| Time Taken | 1 day |
| Problems | Should be good since the requirement list is good as well, still needs review |
| Solutions | Will finalize at the 3rd group meeting. |

|  |  |
| --- | --- |
| Date | 10/02/2016 |
| Action | Finalize all the diagram |
| Time Expected | 1 hour 30 mins |
| Time Taken | 2 hours |
| Problems | Making sure the diagrams are good and accurate. |
| Solutions | Review and finalize all the diagrams made for the assignment. |

|  |  |
| --- | --- |
| Date | 10/02/2016 |
| Action | Finalize all the SRS and report |
| Time Expected | 1 hour |
| Time Taken | 40 mins |
| Problems | Reviewing and finalizing SRS, finish a report to show to the customer. |
| Solutions | Review and finalize SRS, finish report. |